## Meeting Notes: Research Sync

### 1. HPC Research

Status: Environment set up and first test job completed.

Work completed:

- Learned the SLURM job workflow, including srun (interactive) and sbatch (batch submission)

- Transferred simulation traces to the cluster

- Cloned the ChampSim GitHub repository

- Loaded the required modules (C++ toolchain, Git)

- Installed ChampSim dependencies through vcpkg

- Ran a baseline job array across the four default cache policies and stored output

Next step: Run a teammate's code with mockingjay/hawkeye and setup workflow for future development on champsim

### 2. Mockingjay / Hawkeye

Status: Translation completed and tested on a subset of traces.

Next step: Verify that the translated implementations are correct.

### 3. OpenEvolve / ChampSim

Status: Blocked by throughput.

Issue: OpenEvolve and LLM bandwidth is the current bottleneck for HPC resources. Considering local development for now while researching compute workarounds

### Action Items

- Local integration: Integrate OpenEvolve with ChampSim on a local system.

- HPC foundation: Continue HPC work as groundwork for future integration.

  - Open question: Do the AI evolution and ChampSim benchmarking stages need to stay separate?

- Documentation: Request guides for the workflow files.